**Sprint Review**

* We discussed the current Sprint Goal and felt our objectives were met with research, functionality and design of MVP 1.
* We demonstrated some of the work done to the mentors and rest of the group project class. We also received some feedback in regards to researching more competitors.
* We discussed what went well, people felt that our communication was really good as everyone was ready and able to help each other and that the scrum meetings have been beneficial. Everyone has been working well and overall sprint objectives were met. We also learned quite a lot within the second sprint.
* We discussed what we could improve. We need to spend more time reviewing PR requests and giving feedback on code. Research needs to be more visible for the whole team and we should have actions coming at the end of each research. All research completed would benefit from a quick presentation from the researcher post research and then a list of action items created for the product backlog.
* We reviewed the timeline and see that we're on track for a release of an MVP for end of sprint 3. The timeline will be updated with scope post MVP 1 feedback.
* Feedback was gathered from Brendan who suggested we look at competitors and has supplied a list of reading material. We have also scheduled a quick call with him on Tuesday.
* Changes were discussed but we plan to keep focussed on our MVP 1 priority and we will revisit proposed changes post user feedback.
* Next steps were discussed in creating UI, data profile dashboard and connecting the modules together. Surveys were also created to give to our target users.
* Next sprint goal is to demo MVP-1 next Friday with mentors.

A graph with red lines

Description automatically generated

A graph with different colored lines

Description automatically generated

A screenshot of a computer

Description automatically generated