## Slide 1: Data Polish
Show and Tell 20/10/23

## Slide 2: Agenda
Communication Evolution
Knowledge sharing
Github
Milestones and learnings
Team Dynamics
Design workshop and feature prioritization

## Slide 3: Communication
ASD and DS team communicate through Slack instant messaging and daily stand ups on Teams.
Initial challenges were problems with focused conversations
  Primary communication tool switched from WhatsApp to Slack as it allows channels and apps that connect to github and Jira.

## Slide 4: Knowledge Sharing
Problem
One of the problems we identified internally on our first sprint retrospective was research visibility
Solution
After each piece of research, we share it in Slack and then try to organize a brief presentation with the whole team to get feedback.

## Slide 5: GitHub management
Naveen has taken ownership of the GitHub.
Each commit must be reviewed by 2 team members before Merge.
  Team is encouraged to add thorough reviews and feedback to each merge request.
Team pushes to development branch with stable code getting pushed to main branch once a week on Wednesday evening.

## Slide 6: Milestones and Learnings
Key Milestones yet to overcome:
  Yet to get user feedback on stable MVP-1 release (Process to begin next week)
Key Learnings:
  Constant communication and collaboration is important.
  Preparation before meetings or design activities is important to ensure the meeting or activity is productive.
  Setting out goals for each week is important so that team has alignment and purpose for the week.

## Slide 7: Team Dynamics
Day to Day we have daily stand ups that answer the following questions
What did you complete yesterday?
What are you doing today?
Any blockers?
If problems are identified, we try to solve as a team on the call or organize a call between members that can help solve
Dynamics of the team are evolving with rotation of a scrum master
Ownership of certain tasks may also change.

## Slide 8: Design workshop
Compiled list of features gathered from research, competitor analysis and target user requests.
Planned the product roadmap until December.

## Slide 9: Key High-Level Feature Prioritization Key high-level features prioritized using the MoSCoW framework
Must Have
Data Importation
Data Cleaning
Data Export
Should Have
Data Profiling
Data Preview
Multiple Files
Could Have
LLM
ETL functionality
Data Analysis Feature
Machine Learning toolset

## Slide 10: Prioritization of the Sub Features
  KANO framework used
  Why the KANO framework?
    Good for when there is limited capacity and time.
    Basic features set as priority
    Excitement features set for later release.