## Slide 1: Data Polish

## Slide 2: Agenda
Work Done
Work Planned
Updated architecture
Demo

## Slide 3: Work Completed!
Data Profiling dashboard
  All charts created.
Data Cleaning
  Functionality finished
  UI created
Architecture update
  Change in architecture to include user authentication

## Slide 4: Coming next Friday!
Full integration of dashboard and UI update.
Full integration of column cleaning and UI update.
Evaluation phase 4
Software and integration testing.